STERLING FINANCIAL HOLDINGS GROUP

AI INITIATIVE EVALUATION

SUPPLEMENTARY RULES

Scoring Rules, Evaluation Criteria, and Governance Standards

Supplementary to the New AI Initiative Intake Management Process

Version 2.0 — February 2026

Owned by: AI Centre of Excellence in collaboration with Strategy Team

Table of Contents

# Rule 1 — Priority Score Calculation

Every AI initiative is scored across six parameters. The weighted Priority Score determines tier classification, approval path, and resource allocation priority.

## 1.1 Weighted Formula

Priority Score = (Strategic Alignment × 0.25) + (Regulatory Risk × 0.25) + (Business Impact × 0.20) + (Implementation Complexity × 0.15) + (Time-to-Value × 0.10) + (Resource Requirements × 0.05)

| Parameter | Weight | What Higher Scores Mean |
| --- | --- | --- |
| Strategic Alignment | 25% | Greater alignment with Sterling's vision, ASD framework, HEART sectors, and competitive positioning |
| Regulatory Risk | 25% | More critical compliance need addressed; higher regulatory urgency |
| Business Impact | 20% | Greater revenue, cost savings, or strategic advantage created |
| Implementation Complexity | 15% | Easier, faster implementation with fewer barriers |
| Time-to-Value | 10% | Faster delivery of measurable business benefits |
| Resource Requirements | 5% | Lower resource demands; greater use of existing capacity |

## 1.2 Tier Classification from Priority Score

| Tier | Score Range | Risk Level | Approval Authority |
| --- | --- | --- | --- |
| Tier 1 | 1.0 – 2.5 | Low | Group Head + AI CoE Review Committee |
| Tier 2 | 2.6 – 3.5 | Moderate | Tier 1 Approvers + AI Governance Committee |
| Tier 3 | 3.6 – 5.0 | High / Strategic | Tier 2 Approvers + Executive Leadership |

## 1.3 Go/No-Go Thresholds

- Priority Score below 1.5: Rejected with detailed feedback and improvement recommendations.

- Priority Score 1.5 to 2.0: May proceed with enhanced oversight requirements.

- Priority Score 2.0 or above: Proceeds to comprehensive analysis.

## 1.4 Human Validation Requirements

- All Tier 3 initiatives: mandatory full committee review of scoring.

- Tier 2 initiatives: review by at least two AI CoE senior members.

- 20% of Tier 1 initiatives: reviewed quarterly through random sampling.

- Any initiative scoring within 0.3 points of a tier boundary: mandatory manual review.

- Quarterly calibration sessions conducted by the Review Committee.

# Rule 2 — Mandatory Escalation Triggers

Regardless of calculated Priority Score, the following conditions automatically escalate an initiative to Tier 3, requiring Governance Committee and Executive Leadership review.

## 2.1 Data Sensitivity and Use-Case Triggers

### Employment and HR Decisions

- Recruitment screening or candidate selection AI

- Performance evaluation or promotion recommendations

- Termination or discipline recommendations

- Compensation or benefits determination

### Customer-Facing Automated Decisions

- Credit approval or denial without human review

- Insurance underwriting or claims decisions

- Account closure or service denial

- Pricing or terms determination affecting customer outcomes

### Sensitive Data Processing

- Biometric data (facial recognition, fingerprints, voice analysis)

- Health or medical information

- Children's data

- Aggregated sensitive personal financial data beyond standard banking operations

### Reputational Risk

- Public-facing AI systems with high brand visibility

- Systems processing data for vulnerable populations

- Novel AI applications without established industry precedent

- Cross-border data transfers to high-risk jurisdictions

## 2.2 Strategic Magnitude Triggers

- Potential to move Sterling from Tier 2 to Tier 1 market positioning

- Creates a new business line or represents major market entry

- Total investment exceeds ₦1 billion or projected annual impact exceeds ₦500 million

- First-in-Nigeria innovation with high brand visibility

- Strategic partnership with major impact investor or foreign entity

- Significantly changes HEART sector portfolio mix

- Major change to customer experience across all segments

- Platform serving more than 1 million customers or more than 1,000 businesses

- Builds Custom LLM, AI Database, or core AI infrastructure

- Targets vulnerable populations without special safeguards

- Technology architecture compliance below 5 of 9 attributes

- Initiative increases risk without mitigation

## 2.3 Escalation Authority

- Any Review Committee member, Governance Committee member, or AI Ethics Officer may invoke escalation with brief written justification.

- Escalated initiatives bypass standard tier routing and proceed directly to Governance Committee.

- Executive Leadership notified within 24 hours of all escalated cases.

# Rule 3 — Strategic Alignment Scoring Rules (25% Weight)

Strategic Alignment is scored 1–5 at the top level, but the score must be informed by the detailed sub-assessments defined in this section. Evaluators may not assign a Strategic Alignment score without assessing the applicable sub-dimensions below.

## 3.1 Top-Level Rubric

| Score | Label | Definition |
| --- | --- | --- |
| 5 | Transformational | Advances multiple core strategic priorities simultaneously. Strong alignment with vision, ASD framework, and HEART sectors. Creates competitive differentiation. Measurable contribution to strategic targets. |
| 4 | Multiple Priorities | Directly advances at least one core priority with strong alignment across two or more strategic elements. Positive social impact or strong financial returns. |
| 3 | Primary Pillar | Supports one strategic pillar. Indirectly supports priorities. Reasonable business case but not a strategic imperative. |
| 2 | Secondary Objective | Tangential to strategy. Primarily operational or compliance-driven. Limited strategic alignment. |
| 1 | Tangential | Does not align with stated strategy. No clear strategic benefit. Could be executed by any bank with the same outcome. |

## 3.2 Vision Alignment

Evaluate contribution to Sterling's vision: enhancing technological capability, entrenching a customer-centric business model, and creating competitive differentiation.

| Score | Criteria |
| --- | --- |
| 5 | Directly advances all three vision elements. Explicitly derived from strategic documents. Group Head endorsement as strategic priority. |
| 4 | Directly advances two of the three vision elements. Clear line of sight to market share, customer base, or ROAE targets. |
| 3 | Advances one vision element meaningfully. Enables rather than directly delivers strategic outcomes. |
| 2 | Tangential to vision. Primarily operational or tactical benefit. No link to differentiation or customer-centricity. |
| 1 | Does not align with vision. Purely cost-reduction or compliance-driven with no strategic differentiation. |

RULE: If an initiative claims customer-centricity but adds friction to the customer experience, the maximum Vision Alignment score is 2.

RULE: If an initiative enhances technology but does not serve a strategic business outcome, the maximum Vision Alignment score is 3.

## 3.3 ASD Framework Alignment (Agility, Specialization, Digitization)

Score each pillar independently (1–5), then calculate the average.

### Agility — Adaptive, self-correcting organization

| Score | Indicators |
| --- | --- |
| 5 | Creates capability to adapt to changing markets. Enables rapid iteration. Reduces time-to-market by >30%. Builds reusable capabilities across multiple use cases. |
| 3 | Improves flexibility in a single process or department. Some learning or adaptation capability. |
| 1 | Creates rigid, single-purpose solution. No learning or adaptation. Increases complexity without flexibility. |

### Specialization — Deep sector expertise and knowledge-based differentiation

| Score | Indicators |
| --- | --- |
| 5 | Builds deep HEART sector expertise. Creates proprietary knowledge competitors cannot replicate. Develops specialized talent. |
| 3 | Improves understanding of a specific segment or sector. Builds some differentiated capability. |
| 1 | Generic capability from any vendor. No specialized knowledge. Commodity solution. |

### Digitization — Technology-enabled efficiency, scale, and experience

| Score | Indicators |
| --- | --- |
| 5 | Transforms experience across multiple touchpoints. >50% efficiency improvement. Scales without linear cost increase. Advances Digital Experiences, Business, or Workplace. |
| 3 | Digitizes a manual process with measurable gain. Improves a single channel or touchpoint. |
| 1 | Technology for its own sake. Minimal efficiency or customer impact. Adds digital layer without removing manual processes. |

RULE: If the initiative addresses all three ASD pillars, award automatic Score 5 regardless of individual pillar scores.

RULE: If the initiative addresses zero ASD pillars, the maximum Strategic Alignment score is 2.

RULE: If the initiative is explicitly designed as an ASD framework implementation, add +0.5 to the final score.

# Rule 4 — Regulatory Risk Scoring Rules (25% Weight)

Assesses the severity of the regulatory or compliance need the initiative addresses. Higher scores indicate more critical compliance requirements.

| Score | Definition |
| --- | --- |
| 5 | Addresses a critical regulatory mandate or eliminates severe compliance risk. Non-compliance would result in significant penalties, licence risk, or systemic exposure. |
| 4 | Addresses high-risk compliance exposure or major regulatory obligation. Failure to act would materially increase Sterling's regulatory risk profile. |
| 3 | Addresses a significant compliance requirement or meaningful risk exposure. Represents prudent risk management. |
| 2 | Addresses a moderate-risk compliance requirement. Important but not urgent. |
| 1 | Addresses a low-risk compliance gap or minor regulatory enhancement. Marginal regulatory benefit. |

## 4.1 Risk Coverage Assessment

Evaluate which risk areas the initiative addresses:

- Strategic Risk: Strengthens business model, protects proprietary capability, retains talent or builds competitive advantage.

- Operational Risk: Guides daily decisions toward strategic alignment, ensures franchise safety, improves resilience.

- Compliance and Regulatory Risk: Ensures regulatory adherence, proactively addresses emerging regulations, contributes to sound financial sector.

Score 5 if all three areas addressed. Score 4 for two. Score 3 for one. Score 2 for risk-neutral. Score 1 if it increases risk without mitigation (triggers automatic Tier 3 escalation).

## 4.2 Risk Ethos Alignment

Sterling's risk ethos: enable informed risk-taking to deliver superior returns through a simple, flexible, common-sense approach that is fair and transparent.

RULE: Initiatives with absent or inadequate risk assessment, complex or opaque risk structures, or risk disproportionate to return receive a maximum Regulatory Risk score of 2.

# Rule 5 — Business Impact Scoring Rules (20% Weight)

| Score | Annual Value | Characteristics |
| --- | --- | --- |
| 5 | > ₦500M | Transformational impact. New revenue stream with top-quartile potential. ROI >200% within 2 years. Contributes to 3+ primary financial metrics. |
| 4 | ₦300M – ₦500M | Strong value creation. Strengthens existing revenue stream. ROI 100–200% within 2 years. Contributes to 2 primary metrics. |
| 3 | ₦150M – ₦300M | Moderate value creation. Improves margins or efficiency. ROI 50–100% within 2 years. Contributes to 1 primary metric. |
| 2 | ₦50M – ₦150M | Modest value creation. Indirect contribution to metrics. ROI below 50% or unclear. |
| 1 | < ₦50M | Minimal financial impact. Cost centre without revenue generation. Negative or unclear ROI. |

## 5.1 Primary Financial Metrics

Business Impact scores should account for the initiative's contribution to: 5% market share by deposits, 5 million retail customers, ROAE above peer group average, NPL below peer group average, double-digit year-on-year revenue growth, cost of funds below 5%, and top-quartile diversified income streams.

## 5.2 Digital Platform Contribution

Initiatives supporting Sterling's strategic digital platforms (Specta, Altmall, Imperium, Doubble, I-invest, OnePay, Binkabi, Pharmall, Edubank) receive enhanced assessment:

- Score 5: Directly drives platform growth toward target or creates a new strategic platform with >₦100M year-one impact.

- Score 4: Meaningfully accelerates platform growth (>20% acceleration).

- Score 3: Supports platform operations or enables a platform indirectly.

RULE: If the initiative integrates multiple platforms, add +0.5. If it creates an ecosystem effect (platforms working together), add +1.0.

# Rule 6 — Implementation Complexity Scoring Rules (15% Weight)

| Score | Timeline | Characteristics |
| --- | --- | --- |
| 5 | < 3 months | Low complexity. Straightforward. Proven approaches. Minimal dependencies. |
| 4 | 3 – 6 months | Low-to-moderate complexity. Proven approaches with manageable dependencies. |
| 3 | 6 – 9 months | Moderate complexity. Manageable challenges. |
| 2 | 9 – 12 months | High complexity. Significant technical challenges. |
| 1 | > 12 months | Extremely complex. Major technical barriers and extensive dependencies. |

# Rule 7 — Time-to-Value Scoring Rules (10% Weight)

| Score | Time to Measurable Value |
| --- | --- |
| 5 | Less than 3 months |
| 4 | 3 – 6 months |
| 3 | 6 – 12 months |
| 2 | 12 – 18 months |
| 1 | More than 18 months |

# Rule 8 — Resource Requirements Scoring Rules (5% Weight)

| Score | Resource Profile |
| --- | --- |
| 5 | Minimal resources. Existing team capacity and infrastructure sufficient. |
| 4 | Light resources. Small team. Minimal infrastructure additions. |
| 3 | Moderate resources. Part-time team. Moderate infrastructure. |
| 2 | Significant resources. Dedicated team. Substantial infrastructure. |
| 1 | Extensive resources. Large dedicated team. Major infrastructure investment. |

# Rule 9 — HEART Sector Impact Rules

HEART (Health, Education, Agriculture, Renewable Energy, Transportation) sectors are central to Sterling's strategy, with a target of 60% of risk assets in HEART sectors. These rules govern how HEART relevance is classified and scored as part of the Strategic Alignment assessment.

## 9.1 Mandatory Classification

Every initiative must be classified at submission as:

- Direct HEART Impact: Primary purpose serves one or more HEART sectors.

- Indirect HEART Impact: Enables or supports HEART sector initiatives.

- HEART-Adjacent: Could apply to HEART sectors but not designed for them.

- Non-HEART: No relevance to HEART sectors.

## 9.2 Sector-Specific Scoring Criteria

| Sector | Score 5 (Transformational) | Score 3 (Moderate) | Score 1 (None) |
| --- | --- | --- | --- |
| Health | Finances healthcare infrastructure at scale (>100 providers or >₦500M). Platform enabling healthcare access for underserved. Financing reducing delivery costs >30%. | Supports healthcare operations or efficiency. Enables financing but not primary purpose. | No healthcare sector relevance. |
| Education | Finances education infrastructure at scale (>100 schools or >₦500M). Platform enabling education access for underserved. Increases enrollment >10,000 students. | Supports education operations. Builds sector expertise. | No education sector relevance. |
| Agriculture | Finances agriculture value chain at scale (>1,000 farmers or >₦500M). Platform linking farmers, processors, distributors, retailers. | Supports agriculture operations. Enables financing but not primary purpose. | No agriculture sector relevance. |
| Renewable Energy | Creates RE trading platform (>50 participants). Finances RE projects (>10,000 users). Reduces business power costs >30%. Attracts foreign investment >₦1B. | Supports RE operations. Builds sector expertise. | No RE sector relevance. |
| Transportation | Creates payment platform (>1,000 operators). Finances mass transit infrastructure. Scales transport businesses (>100 operators). | Supports transport operations. Builds sector expertise. | No transport sector relevance. |

## 9.3 HEART Scoring Rules

RULE: If an initiative serves multiple HEART sectors, average the sector scores.

RULE: If an initiative serves all five HEART sectors, award automatic Score 5 regardless of individual scores.

RULE: If an initiative directly contributes to the 60% HEART portfolio target, add +0.5.

RULE: If an initiative moves the portfolio away from HEART concentration, apply -1.0.

RULE: Non-HEART initiatives can still score well overall. A low HEART score can be offset by strong Social Capitalism scores (Rule 11).

# Rule 10 — Business Segment Alignment Rules

## 10.1 Segment Tiers

| Priority | Segments | Key Targets |
| --- | --- | --- |
| Tier 1 (Highest) | Individual Banking, Micro Banking, Alternative Finance (Non-Interest), SME Banking | 5 million customers. Financial inclusion. "500 for 50 in 5" programme. |
| Tier 2 (High) | Government/Institutional Banking, Commercial Banking | All 36 states. Key commercial hubs. N600M–N5B turnover businesses. |
| Tier 3 (Medium) | Large Business / Corporate Banking | Telecoms, Infrastructure, Energy, Manufacturing. Complex financing. |

Score 5 for Tier 1 at scale (>100K customers or >₦500M). Score 4 for Tier 1 meaningful or Tier 2 at scale. Score 3 for Tier 2 meaningful or Tier 3 at scale. Score 2 for Tier 3 or indirect Tier 1–2. Score 1 for no defined strategic segment.

RULE: If the initiative creates friction for Tier 1 segments, apply -2.

RULE: If the initiative serves a non-strategic segment exclusively, maximum score is 2.

## 10.2 "500 for 50 in 5" Alignment

Automatic Score 5 if the initiative directly enables identification, mentoring, incubation, or financing of Nigerian businesses for global scale, or creates a platform connecting "Sterling 500" businesses to resources.

RULE: If an initiative serves both a HEART sector and the "500 for 50 in 5" programme, add +0.5.

# Rule 11 — Social Capitalism Impact Rules

Core philosophy: Impact + Risk + Revenue = Business. Every initiative must demonstrate both social or environmental impact and financial returns.

| Score | Label | Criteria |
| --- | --- | --- |
| 5 | Transformational | Addresses critical social or environmental need at scale (>100K people). Measurable impact on poverty reduction, financial inclusion, or sustainability. Sustainable and profitable. |
| 4 | Strong | Significant need addressed (>10K people). Clear social benefit with financial returns. Sustainable model demonstrated. |
| 3 | Moderate | Some benefit (>1K people). Financial returns prioritized but social benefit exists. |
| 2 | Minimal | Indirect or unclear social benefit. Primarily profit-driven. |
| 1 | None | Purely profit-driven. No social consideration. Could harm community or environment. |

RULE: Bottom-of-pyramid focus (low-income populations): +0.5.

RULE: Environmental sustainability impact (carbon reduction, clean energy): +0.5.

RULE: If the initiative is profitable but creates social harm: automatic Score 1.

RULE: If the initiative serves a social need but has an unsustainable business model: maximum Score 3.

## 11.1 Stakeholder Value Assessment

Five stakeholder groups: Customers, Employees, Shareholders, Regulators, and Community/Vendors. Score 5 for measurable value to all five. Score 4 for 3–4 groups. Score 3 for 2. Score 2 for 1. Score 1 for no stakeholder consideration.

RULE: If the initiative benefits one stakeholder at the expense of another: maximum score 3.

RULE: If the initiative harms any stakeholder group: automatic Score 1.

# Rule 12 — Innovation and Transformation Rules

## 12.1 Innovation Classification

- Transformative Innovation: Creates obsolescence of existing products, services, or business lines. New markets, new models, industry-first capability.

- Incremental Innovation: Improves existing products, services, or processes. Optimizes, extends, iterates.

| Score | Criteria |
| --- | --- |
| 5 | Creates new business line or market. Disrupts industry practices. Nigeria-first or Africa-first. Competitive moat. Potential >₦1B annually within 3 years. |
| 4 | Major enhancement creating competitive advantage. Combines technologies in novel way. First-in-sector for Sterling. |
| 3 | Meaningful improvement. Adopts proven innovation from other industries or markets. |
| 2 | Small optimization. Follows industry best practices. Limited differentiation. |
| 1 | Business-as-usual. No novel elements. Replicates existing solutions. |

## 12.2 Squad Execution Bonus

- Clear, focused mission statement: +0.3

- Executable by multi-disciplinary team of 5–10: +0.3

- Defined success metrics and ownership: +0.2

- 3–6 month execution timeline: +0.2

Maximum squad bonus: +1.0.

# Rule 13 — Technology and Digitization Rules

## 13.1 Digital Pillar Alignment

Three pillars: Digital Experiences (customer experience across touchpoints), Digital Business (cloud, APIs, automation, analytics), Digital Workplace (collaboration, data access, digital-native workforce). Score each pillar 1–5, then average.

RULE: If the initiative addresses all three pillars, award Score 5.

RULE: If the initiative addresses zero pillars, maximum technology score is 2.

## 13.2 Architecture Compliance

Nine required attributes: Modularity, Availability (365×24×7), Interoperability, Maintainability, Performance, Scalability, Security, Usability, Suitability.

- All 9 addressed: no penalty.

- 7–8 addressed: -0.5 from technology score.

- 5–6 addressed: -1.0 from technology score.

- Fewer than 5: automatic Tier 3 escalation for architecture review.

## 13.3 Platform Approach

Platform characteristics: reusable across use cases, API-first, scales without linear cost, creates network effects, supports partner ecosystem.

- True platform (5 of 5): +1.0.

- Platform-ready (3–4): +0.5.

- Point solution designed for platform migration: +0.2.

- Closed, non-scalable point solution: -0.5.

RULE: Standalone silo contradicting platform strategy: -1.0.

# Rule 14 — AI Adoption Framework and Governance Rules

All AI initiatives must comply with Sterling's four-pillar AI Adoption Framework. This is a mandatory compliance gate, not a subjective assessment.

## 14.1 Pillar 1 — Awareness and Governance

Requirements: alignment with AI Governance Document (March 2025), responsible AI adoption approach, compliance and ethics addressed, clear accountability, regulatory alignment verified.

- All requirements satisfied: proceed.

- 3–4 satisfied: conditional approval with remediation plan.

- Fewer than 3: reject until governance is addressed.

## 14.2 Pillar 2 — Change Management

Change management plan must follow Sterling's framework (Preparing, Managing, Reinforcing) and consult the AI Central Governance Team (Strategy, Risk, Compliance, Legal, Human Capital, Engineering).

- Comprehensive plan: +0.5.

- Basic plan: no penalty.

- Not addressed: -1.0.

## 14.3 Pillar 3 — People Development

AI Champions identified, capacity development plan with capstone projects, focus group sessions conducted, training tailored to needs.

- Builds AI workforce capability: +0.5.

- Displaces workforce without reskilling: -1.0.

## 14.4 Pillar 4 — AI-Driven Solutions

2025 strategic AI projects: AI-Driven Helpdesk Centre, AI Database/Custom LLM/Infrastructure, Virtual Assistant/Internal GPTs, Targeted Capacity Development.

- Directly contributes to strategic AI projects: Score 5.

- Builds infrastructure for AI projects: Score 4.

- Independent but aligned with framework: Score 3.

- Not aligned with framework: maximum Score 2.

## 14.5 Mandatory AI Governance Checklist (8 Items)

- Initiative aligns with AI Governance Document (March 2025).

- AI Central Governance Team has been consulted.

- Change management plan is included.

- Data readiness verified (data available, quality sufficient, governance addressed, pipeline sustainable).

- Ethical considerations addressed.

- Human oversight and validation mechanisms defined.

- Bias and fairness assessment completed.

- Transparency and explainability requirements addressed.

- All 8 items satisfied: proceed.

- 6–7 items: conditional approval with remediation plan.

- Fewer than 6: reject until requirements are met.

## 14.6 AI Maturity Contribution

Current maturity: Regulatory and Ethical (2/5), Scalability and Integration (2/5), Infrastructure for Experimentation (2/5), Skills and Talent (3/5), Change Management (4/5). Goal: 4/5 across all dimensions.

- Improves 3+ dimensions: Score 5.

- Improves 2 dimensions: Score 4.

- Improves 1 dimension: Score 3.

- Maintains current maturity: Score 2.

- Could decrease maturity (adds complexity without capability): Score 1.

# Rule 15 — Automatic Score Adjustments

The following adjustments apply automatically based on initiative characteristics. Evaluators must apply them consistently and document each adjustment applied.

## 15.1 Automatic Score Boosts

| Boost | Condition |
| --- | --- |
| +1.0 | Initiative explicitly mentioned in Sterling's 5-Year Strategy Document |
| +1.0 | Direct contribution to the "500 for 50 in 5" programme |
| +1.0 | Creates a platform serving multiple HEART sectors |
| +1.0 | Endorsed by Managing Director as strategic priority |
| +1.0 | Ecosystem effect: multiple digital platforms working together |
| +1.0 | True platform: reusable capability across multiple use cases |
| +0.5 | Serves bottom-of-pyramid populations at scale |
| +0.5 | Measurable environmental sustainability impact |
| +0.5 | Creates value for all five stakeholder groups |
| +0.5 | Integrates multiple existing digital platforms |
| +0.5 | Builds AI maturity in a dimension currently scoring below 3/5 |
| +0.5 | Enables partner/vendor ecosystem with network effects |
| +0.5 | Directly contributes to 60% HEART portfolio target |
| +0.5 | Comprehensive change management plan included |
| +0.5 | Builds AI capability in the workforce |
| +0.5 | Explicitly aligned with HC 4-goal framework |
| +0.5 | Proactive compliance exceeding requirements |
| +0.3 | Squad-compatible execution model |
| +0.3 | Phygital (physical + digital) approach |
| +0.3 | Beyond Banking approach (solves non-financial needs) |
| +0.3 | First-in-Nigeria innovation |
| +0.3 | User testing and feedback incorporated |
| +0.3 | Accessibility for underserved populations |
| +0.3 | API-first architecture |
| +0.2 | Mobile-first design |
| +0.2 | Point solution designed for future platform migration |

## 15.2 Automatic Score Penalties

| Penalty | Condition |
| --- | --- |
| -2.0 | Creates customer friction in Tier 1 strategic segments |
| -2.0 | Violates Sterling's behavioural code (especially ethical standards) |
| -2.0 | Displaces employees without a reskilling plan |
| -2.0 | Contradicts social capitalism philosophy (profit without social benefit) |
| -1.0 | Moves portfolio away from HEART sector concentration target |
| -1.0 | No change management plan for a workforce-impacting AI initiative |
| -1.0 | Benefits one stakeholder group at expense of another |
| -1.0 | Significantly increases Sterling's carbon footprint |
| -1.0 | Point solution when platform approach is available |
| -1.0 | Creates standalone silo contradicting platform strategy |
| -1.0 | Increases customer friction measurably |
| -1.0 | Technology architecture compliance below 5 of 9 attributes |
| -0.5 | Physical-only solution when digital is appropriate |
| -0.5 | Architecture compliance 7–8 of 9 attributes |
| -0.5 | Generic solution with no specialization |
| -0.5 | Competes head-on with Tier 1 banks on their terms |
| -0.5 | Removes human touchpoint without adequate digital alternative |
| -0.5 | Single vendor lock-in without alternatives |
| -0.5 | Closed, non-scalable point solution |

## 15.3 Hard Score Caps

These caps cannot be overridden by bonuses. If a cap condition applies, the score is capped at the stated maximum.

| Maximum | Condition |
| --- | --- |
| 3.0 | No HEART sector relevance and no significant social impact |
| 3.0 | Serves a non-strategic customer segment exclusively |
| 3.0 | AI initiative not aligned with the AI Adoption Framework |
| 3.0 | Social benefit exists but business model is unsustainable |
| 3.0 | Benefits one stakeholder at the expense of another |
| 3.0 | Reactive compliance initiative (penalty avoidance only) |
| 2.0 | Tangential relationship to Sterling's strategy |
| 2.0 | Zero ASD framework alignment |
| 2.0 | Purely compliance-driven with no strategic benefit |
| 2.0 | Creates social harm despite profitability |
| 2.0 | Claims customer-centricity but adds friction to experience |
| 2.0 | Vision Alignment: enhances technology without strategic business outcome |

# Rule 16 — Additional Strategic Assessment Rules

The following assessments inform the holistic Strategic Alignment score. They do not carry standalone parameter weights but are documented in the assessment report.

## 16.1 Competitive Positioning

Score 5 for capabilities competitors cannot replicate. Score 4 for meaningful differentiation. Score 3 for closing competitive gaps. Score 2 for table-stakes. Score 1 for no differentiation.

- Exploits Tier 2 agility (faster than Tier 1 banks): +0.5.

- Creates disruption Tier 1 banks cannot respond to: +0.5.

- Positions Sterling to win Tier 1 customers with better service: +0.3.

- Competes head-on with Tier 1 banks on their terms: -0.5.

## 16.2 Brand and Marketing Alignment

Brand attributes: small enough to change / big enough to matter; strong, stable, reliable; human face; understands; value creator. Score 5 for 3+ attributes reinforced. Score 1 for contradicting brand position.

Marketing targets: 10% YoY product uptake increase, ≥20% customer conversion at events, 10% acquisition growth, 20% brand equity increase. Score 5 for 3+ targets, Score 4 for 2, Score 3 for 1.

## 16.3 Environmental Sustainability

- Score 5: >1,000 tons CO2/year reduction, renewable energy at scale, mass transit adoption.

- Score 3: Some benefit (paper reduction, efficiency gains).

- Score 1: Increases carbon emissions or finances harmful activities.

RULE: Significantly increases Sterling's carbon footprint: -1.0.

RULE: Enables measurable environmental improvement: +0.5.

## 16.4 Geographic and Market Expansion

Score 5 for diaspora service at scale, global franchise capability, or expansion to >5 underserved states. Score 3 for improved existing-market coverage. Current priority is market deepening (5% share, 5M customers) over market expansion.

RULE: Initiatives that both deepen and expand: +0.5.

## 16.5 Distribution and Channel

Score 5 for new channels, true omni-channel (3+ channels seamlessly), or Beyond Banking. Score 3 for single-channel improvement.

- Phygital approach: +0.5.

- Digital-first with physical fallback: +0.3.

- Physical-only when digital is appropriate: -0.5.

## 16.6 Human Capital Development

Four HC goals: Great Place to Work, Sustainable Workforce, Fostering Learning, Business Collaboration. Score 5 for 3+ goals. Score 1 for no HC consideration.

RULE: Employee displacement without reskilling plan: automatic -2.

RULE: New skills required without training plan: -1.

RULE: Explicitly aligned with HC 4-goal framework: +0.5.

## 16.7 Behavioural Code Alignment

Sterling's 10 codes: Be Passionate, Impactful, Respectful, Ethical, a Listener, Responsible, Tolerant, of Service, a Leader, Agile.

- Embodies 8+ codes: +0.5 to overall score.

- Embodies 5–7 codes: no adjustment.

- Embodies fewer than 5: -0.3.

- Violates any code (especially ethical): automatic Tier 3 escalation.

# Rule 17 — Special Rules by Initiative Type

## 17.1 AI/ML Initiatives

Must satisfy the 8-item AI Governance Checklist (Rule 14.5). Prioritize initiatives improving low-scoring AI maturity dimensions (Regulatory/Ethical 2/5, Scalability 2/5, Infrastructure 2/5).

## 17.2 Platform and Ecosystem Initiatives

- Creates reusable platform: +1.0.

- Enables partner/vendor ecosystem: +0.5.

- API-first: +0.3.

- Network effects: +0.5.

- Integrates all major platforms (Specta, Altmall, OnePay, etc.): +1.0.

- Standalone silo contradicting platform approach: -1.0.

## 17.3 Partnership Initiatives

- Score 5: Foreign HEART sector investment >₦1B, strategic alliance with impact investor, transformational technology partnership.

- Score 3: Vendor relationship improving efficiency, fintech partnership.

- Score 1: Commodity vendor relationship with no strategic benefit.

RULE: Single vendor lock-in without alternatives: -0.5.

RULE: Vendor serving Sterling's competitors: additional review required.

RULE: Cross-border partnership with data sovereignty implications: automatic Tier 3 escalation.

## 17.4 Customer-Facing Initiatives

- User testing incorporated: +0.3.

- Accessibility for underserved: +0.3.

- Mobile-first design: +0.2.

- Reduces customer friction: +0.5.

- Increases customer friction: -1.0.

- Targets vulnerable populations without safeguards: Tier 3 escalation.

## 17.5 Regulatory/Compliance Initiatives

- Critical regulatory mandate (CBN, SEC): minimum score 2.0 to proceed.

- Proactive compliance exceeding requirements: +0.5.

- Reactive compliance (penalty avoidance only): maximum score 3.0.

Compliance initiatives should be framed with strategic benefit wherever possible.

# Rule 18 — Score Interpretation and Decision Guidance

| Score Range | Category | Decision |
| --- | --- | --- |
| 4.5 – 5.0 | Transformational Fit | Fast-track approval. Consider express lane. |
| 3.5 – 4.4 | Strong Fit | Approve with standard process. |
| 2.5 – 3.4 | Moderate Fit | Conditional approval. Consider deferring if resource-constrained. |
| 1.5 – 2.4 | Weak Fit | Defer or request resubmission with stronger rationale. |
| < 1.5 | No Fit | Reject with detailed feedback. |

## 18.1 Tie-Breaking Priorities

Highest: HEART sector impact (especially if behind 60% target), "500 for 50 in 5" contribution, Tier 1 customer segments, social capitalism alignment, digital transformation.

High: Financial performance, innovation, human capital, platform creation, environmental sustainability.

Medium: Brand equity, channel optimization, risk management, geographic expansion, operational efficiency.

## 18.2 Edge Cases

- High financial impact, low strategic alignment: Score 2.5–3.5. May proceed on Business Impact but must not distract from strategic priorities.

- High strategic alignment, uncertain execution: Score strategy highly (4.0–5.0). Low Implementation Complexity score will lower overall Priority Score. Require robust risk plan.

- Compliance initiative with strategic upside: Score on genuine strategic benefit. If measurable: 3.0–4.0. If tangential: 2.0–2.5.

- Innovative idea with unclear fit: Assess against spirit of strategy. Flag for strategic discussion. Consider Tier 3 escalation.

# Rule 19 — Scoring Quality and Calibration Rules

## 19.1 Quarterly Calibration

Calibration sessions review a minimum of 10 scored initiatives per tier. Participants: AI CoE Review Team, Strategy Team, business representatives, Governance Committee member. Sessions identify inconsistencies, discuss edge cases, and update rules.

## 19.2 Documentation Requirements

For every scored initiative, the evaluator must document:

- Rationale for each section score with specific examples from the initiative description

- Strategic priorities referenced

- All bonuses and penalties applied, with justification

- Tier classification rationale

- Any overrides or special considerations

- Dissenting opinions (if any)

## 19.3 Post-Approval Tracking (12-Month Review)

- Did the initiative achieve projected strategic impact?

- Was the scoring assessment accurate?

- What lessons can improve future scoring?

Quarterly metrics review: correlation between high scores and actual outcomes, portfolio balance versus priorities, resource allocation alignment, progress toward strategic targets.

## 19.4 Rules Update Cadence

- Quarterly: tactical priority adjustments and calibration.

- Annually: major strategy review, scoring rules refresh, weight adjustment if strategic priorities shift.

- Updates require Strategy Team proposal, Governance Committee approval, and evaluator training.